Yes. The Cursor screen changes how we proceed today, but it does not change the project strategy.

### First: don't upgrade Cursor just to get past this

I would not spend money on Cursor Pro at this point merely because we've hit its usage limit.

We have already got the architecture far enough to know exactly what needs correcting. We can use the time intelligently rather than paying to accelerate a checkpoint that we haven't fully reviewed yet.

When Cursor access is available again, we execute the narrowly defined 2.2.3 task and review the result carefully.

# More importantly: let's lock the capital strategy now

I agree with your objective:

Work HARD. Work SMART. Work FREELY for as long as realistically possible.

Our project should therefore have explicit investment gates, rather than reaching a point where we start spending simply because "that's what startups do."

## Our capital roadmap

| Stage | Objective | Capital approach |
| --- | --- | --- |
| Milestone 1 | Working prototype/UI | Essentially zero |
| Milestone 2 | Intelligence architecture + contracts | Essentially zero |
| Milestone 3 | Live MVP with real internet/live results | Free/minimal-cost infrastructure |
| Milestone 4 | Test with 50–100 real users | Minimal necessary operating spend |
| Investment decision | Decide whether meaningful capital is justified | Evidence-based |
| Milestone 5 | Growth/audience | Capital only where it demonstrably accelerates something |
| Milestone 6 | Monetisation | Revenue/affiliate/booking model begins to matter |

The important point is that Milestone 3 does not automatically mean "raise money."

It means:

Make Find iT actually work in the real world.

Then Milestone 4 answers:

Do real people actually find it useful?

Only then do we have something substantial to take to an investor.

# What I want us to prove before meaningful investment

By the end of Milestone 4, we should ideally have evidence in five areas.

### 1. Technical viability

We can demonstrate that:

- a real person enters a natural-language request;

- Find iT understands it;

- live providers return information;

- results are filtered/ranked;

- explanations make sense;

- locations/directions work;

- the system handles failures sensibly;

- the experience works on a phone.

### 2. User behaviour

With 50–100 people, we should measure things such as:

- searches completed;

- percentage of searches producing useful results;

- users who click through to an activity;

- users who return;

- searches per user;

- whether people actually act on recommendations.

The key distinction is:

"People said they liked it"

versus

"People actually used it."

The second is much stronger evidence.

### 3. Intelligence quality

We should establish where Find iT succeeds and where it fails.

For example:

Natural query

↓

Intent extraction

↓

Provider retrieval

↓

Normalisation

↓

Filtering

↓

Ranking

↓

Useful recommendation

We should know where errors occur rather than simply saying "AI works."

That's exactly why I'm being strict about the architecture we're fixing now.

### 4. Economics

This is particularly important before raising money.

We need to understand approximately:

cost per search

and eventually:

cost per active user

For example, if a typical live search costs effectively nothing on available free tiers, excellent.

If it costs R0.20, R1, R5 or R10 per meaningful search, that changes the business model and infrastructure requirements.

We shouldn't guess.

We'll measure it.

### 5. Evidence of a real problem

This is ultimately the strongest question:

Do people actually want Find iT enough to use it repeatedly?

If the answer is yes, we have something worth putting capital behind.

If the answer is no, discovering that with R0/Rminimal spend is enormously valuable.

# When I would consider external investment

I would make the default decision gate:

Do not pursue meaningful external investment until after Milestone 4, unless a specific technical, legal, infrastructure, or operational blocker makes capital genuinely necessary earlier.

That gives us:

M1 → M2 → M3 → M4

rather than:

M1 → raise money → try to find out whether the product works.

I strongly prefer the first sequence for what we're building.

By then we can potentially approach an investor with something much more concrete:

"Here is the working product.
Here is how many people tested it.
Here is what they searched for.
Here is how often it produced useful results.
Here is repeat usage.
Here is the infrastructure cost.
Here is what we learned.
Here is what additional capital would allow us to do."

That's a dramatically stronger proposition than:

"We have an idea and a prototype."

# And this changes how I want to approach Milestone 2

We should not over-engineer this stage because we imagine eventually having funding.

Quite the opposite.

Every architectural decision should currently be tested against:

Can we build this ourselves, using our existing stack, without spending money?

For example:

Good now:

- clean interfaces;

- provider abstraction;

- Supabase Edge Functions;

- OpenAI integration where appropriate;

- runtime validation;

- controlled failures;

- cost tracking;

- testable components;

- simple deployment;

- Git checkpoints.

Not now:

- elaborate distributed infrastructure;

- expensive search infrastructure;

- unnecessary databases;

- premature scaling;

- paid analytics platforms;

- complex authentication;

- enterprise infrastructure;

- hiring;

- large marketing spend.

We'll earn the right to add those later.

## So, for today

Cursor is blocked by its usage limit.

That's okay.

Don't upgrade it just to continue this particular task.

We've got a very clear next checkpoint:

2.2.3 Contract audit

↓

AIProvider boundary

↓

ProviderResult<QueryIntent>

↓

typed failures

↓

runtime validation

↓

tests

↓

build

↓

our review

↓

Git checkpoint

And nothing gets committed until we approve it.

Then we continue toward Milestone 3.

Our bigger objective is equally clear:

BUILD FOR FREE

↓

MAKE IT WORK LIVE

↓

TEST WITH REAL PEOPLE

↓

MEASURE

↓

LEARN

↓

ONLY THEN DECIDE WHETHER CAPITAL IS NEEDED

That's the strategy I will keep us aligned to as we build Find iT.